**GCdirectory Roadmap & Dependencies**

**January 23rd 2019**

The GCdirectory Roadmap and Dependency diagram was created to determine what user story functions are dependent on other user stories to define the order in which the user stories would be designed and built.

This document is a plan for everyone working on the Directory project to know the connections between each user story.

# **Diagram:**

**Phase details**

This plan is split into four phases determined by what must be finished before work on a certain user story can begin.

**Phase 1** contains the user stories with foundational functions and design. The of this phase define all of the work going forward. This work was entirely carried out by the DED team.

**Phase 2** is split into two sections as development work during this phase can occur synchronously in order to increase capacity:

**Phase 2 – Path A** works on the functions and design which will appear under the "Teams I supervise" tab for the Supervisor user. This work will be carried out by the DED Team.

**Phase 2 – Path B** works on the functions appearing under the "My team" tab for the Staff user, as well as the design for the Supervisor managing their approval requests.

**Phase 3 -** works on the notification engine for all necessary interactions as defined in the workflow document.

**Phase 4 – Path A & B** is split into two sections as work during this phase can occur synchronously. Both phase A and B work on the Org chart, and different types of users registering to the system.